Guide to timing of revegetation activities

	Activity
	Spring
	Summer
	Autumn
	Winter
	Spring
	Summer
	Autumn
	Winter
	Spring



	1. Planning*


	
	
	
	
	
	
	
	
	
	

	2. Preparing the ground



	Soil preparation
	
	
	
	
	
	
	
	
	

	Weed control*
	
	
	
	
	
	
	
	
	

	3. Pest animal management



	Pest control
	
	
	
	
	
	
	
	
	

	Fencing
	
	
	
	
	
	
	
	
	

	4. Seeds and seedlings



	Seed collection, cleaning

and ordering*


	
	
	
	
	
	
	
	
	

	Plant orders and

propagation*


	
	
	
	
	
	
	
	
	

	5. Revegetation



	Natural regeneration


	
	
	
	
	
	
	
	
	

	Direct seeding and

planting


	
	
	
	
	
	
	
	
	
	
	

	6. Maintenance


	
	
	
	
	
	
	
	
	
	
Ongoing

	7. Monitoring


	
	
	
	
	
	
	
	
	
Ongoing

	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	


*These activities should commence in advance of the seasons shown. Ideally:

􀁑 begin planning two or more years ahead of seeding or planting;

􀁑 start weed control at least twelve months prior to seeding or planting or earlier depending on the site;

􀁑 order seed two years before seeding or planting;

􀁑 order plants at least twelve months prior to planting.

Adapted from:  Revegetation Techniques, A guide for establishing native vegetation in Victoria, Greening Australia Victoria 2003
